CloudMigrate.in

Proof of Concept Charter

Template with a worked example for Microsoft Azure

| Cloud | Microsoft Azure |
| --- | --- |
| Version | v1.0 — 21 Oct 2026 |
| Customer | [Customer name] |
| Owner | [Programme / migration lead] |

Template provided as-is. Replace bracketed text, delete guidance you do not need, and validate vendor programme terms before use.

# 1. Summary

| Field | Entry |
| --- | --- |
| POC title | Claims-triage agent on Microsoft Foundry |
| Business sponsor | [Name, role] |
| Technical lead | [Name, role] |
| Start / decision date | [dd-mmm-yyyy] / [dd-mmm-yyyy] |
| Time box | 4–6 weeks |
| Environment | Isolated sandbox in Microsoft Azure with budget alerts and guardrails |

# 2. Business question and hypothesis

Business question: [What decision will this POC enable?]

Hypothesis (example): A Foundry agent grounded on policy documents and claims history can triage 70% of incoming motor claims to the right queue with a justification, cutting first-touch time by half.

# 3. Success criteria

Each criterion must be measurable and agreed by the sponsor before build starts.

| # | Criterion | Target | Measurement method | Result |
| --- | --- | --- | --- | --- |
| 1 | Triage accuracy | ≥ 70% correct queue on 500 historical claims | [How it will be measured] |  |
| 2 | Groundedness | ≥ 4.0 / 5 on Foundry evaluation | [How it will be measured] |  |
| 3 | Content safety | 0 high-severity Content Safety flags on the test set | [How it will be measured] |  |
| 4 | Latency | p95 ≤ 6 seconds per claim | [How it will be measured] |  |
| 5 | Cost | Projected monthly run cost within approved budget | [How it will be measured] |  |

# 4. Scope

In scope:

[Use cases / user journeys]

[Data sets and volumes]

[Integrations]

Out of scope:

Production cut-over

Full HA / DR (designed, not built)

[Other exclusions]

# 5. Architecture (POC)

Services (example): Microsoft Foundry Agent Service, Azure OpenAI, AI Search, Content Safety, API Management, Azure SQL.

Guardrails: Azure Landing Zones (CAF) — management groups, Azure Policy; Microsoft Entra ID with Privileged Identity Management and Conditional Access; budgets and alerts; data classification applied to POC data; no production credentials.

# 6. Data

| Data set | Classification | Volume | Source | Handling |
| --- | --- | --- | --- | --- |
| [e.g. policy documents] | [Internal / Personal] | [GB / rows] | [System] | [Masked / synthetic / approved copy] |

# 7. Plan

| Week | Activities | Output |
| --- | --- | --- |
| 1 | Charter sign-off, environment, data access, test set | Signed charter, sandbox ready |
| 2–3 | Build minimum architecture | Working POC |
| 4 | Testing against criteria; user feedback | Results log |
| 5 | Cost model, production architecture | Production design and estimate |
| 6 | Read-out and decision | Go / no-go |

# 8. Roles

| Role | Name | Responsibility |
| --- | --- | --- |
| Sponsor |  | Owns the decision |
| Technical lead |  | Design and delivery |
| Data owner |  | Approves data use |
| Security |  | Approves guardrails |
| Users / testers |  | Evaluate outcomes |

# 9. Risks and assumptions

Data access approved by [date].

Test users available in week 4.

Vendor quotas / service availability in the target region confirmed.

[Other]

# 10. Funding

Check partner / vendor funding eligibility (see the CloudMigrate Funding Advisor for Microsoft Azure programmes).

# 11. Decision record

| Decision | Rationale | Next steps | Signed (sponsor) | Date |
| --- | --- | --- | --- | --- |
| [Go / No-go / Extend] |  |  |  |  |

# 12. Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Business sponsor |  |  |  |
| Technical lead |  |  |  |
| Security |  |  |  |